# Weekly Report

Nathaniel Dusciuc

Week 8

11/20/17

# What I did:

* Soldered sic 5-way tactile switches to six breakout boards.
* Ordered four Lithium polymer batteries and six right-angle JST-PH battery connectors.
* Tested sensor modules in the housing that Zach made.
* Helped Linyi and Andrew with prototyping.
* Ordered resistors and capacitors with Zach.

# Issues:

* We need joystick caps for our 5-way tactile switches.

# Next Steps:

* Bring up PCB.
* Write test plan for homework 7.
* Order female/female jumpers for assembling LCD screens to main PCBs.